## Slide 1: FCalPulse Local Mtg
J.Rutherfoord
6 May 2021
v1

## Slide 2: Outline
Latest news
Critical Milestones
Rob Walker report
  Producing the Strontium foil
Sasha Savin – Timing of the Scintillator Signals

## Slide 3: News
No response yet from
  SPS Coordinator re swapping weeks
  IPPE re shipping tooling/parts to Obninsk
  Monnier re “Essential Worker” status
Travel restrictions on US side - no problem?

## Slide 4: Critical Milestones (Need dates)
Receive Sr-90 source from IPPE
Full system DAQ test
  Need proxy for BPC readout
  Calibration and other auxiliary runs
Full system cryo test
  Determine Sr-90 activity
  How to beat down the electronics noise
Ship apparatus to CERN