## Slide 1: FCalPulse Local Mtg
J.Rutherfoord
13 May 2021
v1

## Slide 2: Outline
Latest news
Critical Milestones
Rob Walker
  Updates
Dan Tompkins
  Register
Erich Varnes
  Coordinating two separate DAQs

## Slide 3: News
No response yet from
  SPS Coordinator re swapping weeks
    But Petr Gorbounov doesn’t think it’s necessary
  Monnier re “Essential Worker” status
Travel restrictions lifting in France and Switzerland?
Beam line setup plans – just starting

## Slide 4: Our assigned H2 beam area

## Slide 5: Drawing from 1995

## Slide 6: Critical Milestones (With dates)
Receive Sr-90 source from IPPE ?
Prepare system DAQ test – Start 17 May
Full system DAQ test – Start 14 Jun
Full system cryo test – Start 21 Jun
  Determine Sr-90 activity
  How to beat down the electronics noise
Ship apparatus to CERN – 7 Jul
Team arrives at CERN – 21 Jul
Beam starts – 4 Aug