## Slide 1: FCalPulse Updates
May 20, 2021
Robert Walker

## Slide 2: General Updates
Source foil
  Delayed in customs
Small design projects completed
  MIL-SPEC FT clamp – Printed, fitted
  Tarp tent frame – Designed, will order with counter stands next week
  Counter Stands – Sasha has started design, will finalize next week and order
  Oxygen gas manifold – Designed, parts ordered
Machine Shop
  Faraday Cages and SCal should be completed tomorrow.
  Not sure if SCal includes Tungsten plates.
  Additional projects still being worked on.

## Slide 3: Electronics Test Station
Setup for electronics/DAQ testing started
  Laptops have been setup for configuration
    Windows: LabVIEW: Cryostat Monitoring, Digitizer Testing/Troubleshooting
    Linux: Erich’s Data Acquisition
  Will continue to add individual systems as they become available
    Triggers
    Digitizers
    FAMPs
    Etc.

## Slide 4: What’s next
My focus:
  Helping Billie program/troubleshoot digitizers
    Electronic noise reduction
  Cryostat monitoring
    Setup with new faraday cages
    Double check wiring
  Verify all needs for electronics test
    Cabling
    Experimental setup
Continue thinking about shipping.
  What do you need?
    Make a list, give it to me, I’m creating a master checklist.
    Do we need to order something?
  How to package?
    Box vs crate
      Packing materials (bubble wrap, expandable foam, packing peanuts?)
    What should be shipped together, what should be on its own.