## Slide 1: FCalPulse Updates
May 27, 2021
Robert Walker

## Slide 2: General Updates
Source foil
  Delivered to ISOTOPE
Small design projects
  Tarp tent frame – Designed, ordered later today
  Scintillator Stands – Designed, ordered later today
  Oxygen gas manifold – some parts delivered, now working with Swagelok directly on solution for severely delayed parts
Machine Shop
  Faraday Cages - Delivered
  SCal – Soon

## Slide 3: Scintillator Stands
6 stands total
  2 horizontal mounts
  3 vertical mounts
  1 double mount
All share similar design for ease of ordering and assembly.
  Ordering parts this afternoon.
Will test assemble one stand here before packaging for CERN shipment.
  Will separate all parts into “kits” for each stand prior to shipping for quick assembly at CERN.

## Slide 4: Faraday Cages
  Delivered Tuesday
    Test assembled the boxes
      1 panel needed remade, completed yesterday
  Installation into full assembly will begin soon.
    HV box
      Final HV board needs some additional work before installation
    Cryostat Monitoring box
      Need to install parts/equipment before installation
      Brackets to mount on shelf need to be designed and printed.
    FAMP box
      Can be installed now.
  Noise studies can now progress.

## Slide 5: Faraday Cages Continued

## Slide 6: Faraday Cages Continued

## Slide 7: What’s next
My focus:
  Install Faraday cages
    Preassemble/install parts where needed
  Help Billie program/troubleshoot digitizers/noise
    Move digitizers back to FCalPulse assembly
    Install FAMP11 boards, make wire connections
    Signals from triggering system?
  Cryostat monitoring
    Rewire everything through Faraday cage
    Double check internal cryostat wiring
  Setup for full electronics test
    Cabling
      Need to create parts list and purchase parts for CERN cables
    Experimental setup?
Continue thinking about shipping (same as last week).
  What do you need?
    Do we need to order something?
  How to package?
    Box vs crate
      Packing materials (bubble wrap, expandable foam, packing peanuts?)
    What should be shipped together, what should be on its own.